Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 6ab4bf896f290be8a6b413e7 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Team Leader: Jayavarshini B (TN Skills ID: CAF381BC6958D42A7054C2311E6E5A71); Team Members: Kanagavalli S (TN Skills ID: 43DB4066274811FB5BD479D7B7B9C7D7), Keerthana S (TN Skills ID: 9E0CD16F105D26789DB453C13F846CE1), Manisha R (TN Skills ID: D22BAB6B378290B80E34E0EBF98419E5).

GitHub Repository: https://github.com/Keerthanabca2024/Weatherwise_API.git

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Sprint assignments, story points and dates above are a proposed planning model derived from the 11 documented user stories; the supplied project files did not contain an actual sprint plan, velocity record or burndown data.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email and password. | 3 | High | Project Team |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering my email and password. | 3 | High | Project Team |
| Sprint-1 | Profile | USN-3 | As a user, I can view my profile details. | 2 | Medium | Project Team |
| Sprint-1 | Favourite Locations | USN-4 | As a user, I can add a city and country to my favourite locations. | 2 | Medium | Project Team |
| Sprint-1 | Favourite Locations | USN-5 | As a user, I can view all my favourite locations. | 2 | High | Project Team |
| Sprint-2 | Favourite Locations | USN-6 | As a user, I can update a favourite location. | 2 | High | Project Team |
| Sprint-2 | Favourite Locations | USN-7 | As a user, I can delete a favourite location. | 2 | High | Project Team |
| Sprint-2 | Current Weather | USN-8 | As a user, I can get the current weather of a city. | 3 | High | Project Team |
| Sprint-3 | AI Weather Summary | USN-9 | As a user, I can get a natural-language summary of the weather. | 3 | High | Project Team |
| Sprint-3 | AI Weather Recommendation | USN-10 | As a user, I can get personalised recommendations for the weather. | 3 | High | Project Team |
| Sprint-3 | Fallback Mode | USN-11 | As a developer or tester, I can use all endpoints without external API keys. | 2 | Medium | Project Team |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 5 Days | 16 Feb 2025 | 20 Feb 2025 | 14 | Proposed |
| Sprint-2 | 10 | 4 Days | 21 Feb 2025 | 24 Feb 2025 | 10 | Proposed |
| Sprint-3 | 8 | 4 Days | 25 Feb 2025 | 28 Feb 2025 | 8 | Proposed |